DAMG 7245: Big Data and Intelligent Analytics

Final Project Proposal

Marketplace Intelligence &

Data Quality Observability Platform

Bhavya Likhitha Bukka  |  Deepika Vaddadi  |  Aqeel Ryan

Spring 2026  |  Northeastern University

Attestation

WE ATTEST THAT WE HAVEN'T USED ANY OTHER STUDENTS' WORK IN OUR ASSIGNMENT AND ABIDE BY THE POLICIES LISTED IN THE STUDENT HANDBOOK.

| Member | Contribution |
| --- | --- |
| Bhavya Likhitha Bukka | 33.3% |
| Deepika Vaddadi | 33.3% |
| Aqeel Ryan | 33.3% |

# Table of Contents

1. Title	3

2. Introduction	3

2.1 Background	3

2.2 Objective	4

3. Project Overview	5

3.1 Scope	5

3.2 Stakeholders and End Users	5

4. Problem Statement	6

4.1 Current Challenges	6

4.2 Opportunities	6

5. Methodology	7

5.1 Data Sources	7

5.2 Architecture Options Considered	8

5.3 Tool Selection with Justification	9

5.4 System Architecture	13

5.5 LLM Integration Strategy	14

5.6 Guardrails and Human-in-the-Loop	15

5.7 Evaluations and Testing	16

5.8 Proof of Concept	17

6. Project Plan and Timeline	18

7. Team Roles and Responsibilities	19

8. Risks and Mitigation	20

9. Expected Outcomes and Metrics	21

10. Token and Cost Report	22

11. Conclusion	23

12. References	24

# 1. Title

Marketplace Intelligence & Data Quality Observability Platform

# 2. Introduction

## 2.1 Background

Every major marketplace company faces the same fundamental problem: product catalog data comes from dozens of different sources, and none of it is standardized. DoorDash ingests restaurant menus typed by store owners with abbreviations and typos. Instacart aggregates grocery products from thousands of stores with different naming conventions. Airbnb receives property descriptions written by millions of hosts in different languages and styles. Walmart merges supplier feeds with completely different schemas.

The result is a catalog where the same product appears differently depending on where the data came from. For example, a simple breakfast cereal appears across four real data sources as:

| Source | How the Same Product Appears |
| --- | --- |
| Open Food Facts (crowdsourced) | "Cheerios" listed under brand "Cheerios" |
| USDA FoodData (government) | "Cheerios Cereal" by "General Mills" |
| FDA Recall Database | "General Mills CHEERIOS Honey Nut 10.8oz" |
| Instacart (grocery platform) | "Cheerios" in the breakfast department |

Four naming conventions. No shared product ID. No standardized attribute format. This is not a hypothetical problem. It is the exact challenge described in engineering blogs by DoorDash, Uber, Walmart, and Airbnb.

This fragmentation causes two downstream failures. First, search breaks. When a customer types "gluten-free breakfast cereal," the system returns nothing because the catalog has no structured dietary tags, the brand names are inconsistent, and keyword matching fails on unstructured descriptions. Second, data quality silently degrades. A data source changes its format overnight. Null rates spike from 2% to 40%. Search ranking quality drops after a catalog refresh. Nobody notices until an executive sees a wrong number in a report or customers start complaining.

This project was born from studying 20 engineering blog posts from companies that solve these exact problems in production. We read how DoorDash built knowledge graphs to power search and used LLMs to evaluate search quality automatically (AutoEval). We studied how Airbnb created a Data Quality Score to quantify trust in every dataset. We analyzed how Netflix uses statistical anomaly detection to monitor hundreds of metrics across hundreds of countries. We examined how Walmart built entity resolution frameworks to match products across sources with no universal identifier.

No single company builds all of these capabilities in one system. We combined catalog intelligence (DoorDash, Uber, Airbnb), data quality observability (Airbnb, Uber, Netflix), and automated search evaluation (DoorDash, Faire, Instacart) into one connected platform where each layer feeds the others.

We chose grocery and food products as the demonstration domain because this category has the richest open datasets available: over 4 million products across government databases and crowdsourced platforms, with genuinely continuous updates. However, every technique we build applies to any product catalog at any marketplace. The domain is grocery products, but the engineering is universal.

## 2.2 Objective

Big data engineering component. Apache Spark processes over 4 million products in parallel. Apache Kafka streams data from four genuinely continuous sources: Open Food Facts (daily community edits), Open Prices (new entries every few minutes), FDA food recalls (weekly), and pipeline events. Apache Airflow orchestrates the entire pipeline. Pathway streams pipeline telemetry for near-real-time anomaly detection. Over 44 million total records across 6 sources, totaling approximately 10.5 GB.

Significant LLM use. Five distinct LLM applications: DSPy attribute extraction (Groq), DSPy root-cause diagnosis (Groq), LLM-as-Judge search evaluation (Claude), RAG chatbot with MCP tools (Claude), and LLM-generated affinity profiles (Groq). All outputs validated through Pydantic schemas, taxonomy constraints, and hallucination checks.

Cloud-native architecture. AWS: S3 (data lake), EC2 (compute), Snowflake (analytical warehouse), PostgreSQL (operational database), OpenSearch (hybrid search), Neo4j (knowledge graph), ChromaDB (RAG vector store), Kafka (streaming), Airflow (orchestration), MLflow (experiment tracking). GitHub Actions for CI/CD. Docker + ECR for containers.

User-facing application. Streamlit dashboard with data quality score overview, anomaly alerts ranked by severity, search quality trends (NDCG and MRR), pipeline health monitor, LLM cost tracker, and a RAG chatbot that answers natural-language questions by calling MCP tools and citing evidence.

# 3. Project Overview

## 3.1 Scope

The platform processes data from six verified sources totaling over 44 million records and approximately 10.5 GB of raw data. The ETL pipelines include Spark batch ingestion orchestrated by Airflow, Kafka streaming for continuous sources, Great Expectations validation on every data load, and a data quality scoring pipeline that computes a 0-100 score per product.

LLM components include DSPy-based attribute extraction and root-cause diagnosis (both via Groq), LLM-as-Judge search evaluation (Claude), a RAG chatbot with MCP tool access (Claude), and affinity profile generation (Groq). Cloud infrastructure uses AWS services with Docker-based deployment. Guardrails include Pydantic schema enforcement, taxonomy constraints, hallucination checks, confidence-based human review routing, and Great Expectations pipeline validation.

## 3.2 Stakeholders and End Users

| Stakeholder | How They Use the Platform |
| --- | --- |
| Data Quality Engineer | Views data quality scores per product, investigates anomaly alerts, uses chatbot to ask "why did organic product scores drop?" |
| Search / Relevance Engineer | Monitors NDCG/MRR trends, reviews AutoEval results, tunes ranking parameters |
| Data Platform Engineer | Monitors pipeline health, investigates schema drifts, reviews root-cause diagnoses |
| Product Data Analyst | Explores knowledge graph relationships, reviews entity resolution decisions, checks cross-category patterns |

# 4. Problem Statement

## 4.1 Current Challenges

Data fragmentation across sources. Product data is spread across 4+ sources with zero standardization. The same product has different names, brands, categories, and levels of attribute completeness in each source. No universal product ID connects them.

Manual workflows that do not scale. Entity resolution is done manually or not at all. Data quality is assessed through ad-hoc spot checks. Search quality is evaluated by expensive human annotators who can review only a few hundred queries per week.

No intelligent automation for pipeline failures. When a data source changes schema overnight or null rates spike, nobody knows until a downstream report breaks. Root-cause analysis involves hours of manual log examination.

Big data processing bottleneck. Over 4 million product records cannot be processed with pandas. LLM extraction on millions of products requires batching, cost optimization, and smart subsetting. Search over large catalogs needs proper indexing infrastructure.

LLM reliability without constraints. Without taxonomy constraints, LLM extraction hallucinates categories. Without calibration, LLM-as-Judge produces unreliable scores. Without caching and batching, API costs spiral.

## 4.2 Opportunities

Scalable data pipelines. Spark + Airflow + Kafka handle ingestion at the scale this problem demands. Designed for 4M+ products with LLM extraction on a 50K-100K subset.

LLM-assisted analysis. DSPy extracts structured attributes from unstructured descriptions. LLM-as-Judge replaces manual evaluation (DoorDash reports 98% reduction in eval turnaround). LLM generates root-cause explanations in plain English.

Near-real-time insights. Kafka streams data from 4 continuous sources. Pathway streams pipeline telemetry. Alerts delivered within minutes, not on next daily batch.

# 5. Methodology

## 5.1 Data Sources

| Source | Records | Size | Frequency | Role | License |
| --- | --- | --- | --- | --- | --- |
| Open Food Facts | ~4M | 1.16 GB | Daily | Enrichment, Quality | ODbL v1.0 |
| USDA FoodData | 454,678 | 420 MB | Monthly | Reference catalog | Public domain |
| openFDA Recalls | 28,679 | ~50 MB | Weekly | Safety enrichment | Public domain |
| Open Prices | 240,718 | ~100 MB | Real-time | Streaming demo | ODbL |
| Amazon ESCI | 2.68M | ~8 GB | Static | Judge calibration | Apache 2.0 |
| Instacart | 37.3M rows | 713 MB | Static | Basket patterns | Non-commercial |

Total: 44M+ records, ~10.5 GB. All free. All verified April 2, 2026.

Open Food Facts provides the "dirty catalog" with real messiness: OCR errors from barcode scanning, missing fields (brands at 75%, allergens at 50%, quantity at 63%). USDA provides the "clean reference" with nearly 100% field coverage, creating meaningful contrast in data quality scores (40-70% for Open Food Facts versus 95-100% for USDA). Amazon ESCI provides human-labeled search relevance judgments for calibrating our LLM judge. Instacart provides cross-category purchase patterns.

## 5.2 Architecture Options Considered

Before finalizing our architecture, we evaluated three different approaches and selected the one that best balanced capability, complexity, and our 3-week timeline.

| Criteria | Option A: Kafka + Flink | Option B: Batch Only | Option C: Hybrid (Selected) |
| --- | --- | --- | --- |
| Real-time data | Yes | No | Yes |
| Setup complexity | Very high (JVM, 2-3 weeks) | Low | Medium |
| Matches production | Yes but overkill | Too simple | Yes |
| Achievable in 3 weeks | Risky | Yes | Yes |
| Decision | Rejected | Rejected | SELECTED |

Option A: Kafka + Flink (full streaming). All data processed through streaming pipeline. Flink requires JVM infrastructure, steep learning curve, and would consume most of our timeline just for setup. Rejected.

Option B: Airflow only (pure batch). All data in scheduled batch jobs. Cannot handle real-time data from Open Prices. Pipeline anomalies only detected on next scheduled run. Rejected.

Option C: Airflow + Kafka + Pathway (hybrid). SELECTED. Airflow for scheduled batch processing, Kafka for real-time ingestion, Pathway for streaming telemetry. This matches how production systems actually work: heavy processing runs in batch, monitoring runs continuously.

## 5.3 Tool Selection with Justification

Each tool was chosen for a specific reason. Below we explain what each tool does, why we chose it, and what alternatives we considered.

Big Data and Processing

| Tool | Purpose | Why This Tool | Alternative | Why Not |
| --- | --- | --- | --- | --- |
| Apache Spark | Process 4M+ products in parallel | Pandas cannot handle 4M rows in memory | Dask, Polars | Dask has weaker ecosystem. Polars is single-machine only. |
| Apache Kafka | Ingest data from 4 continuous sources | Decouples producers from consumers. Handles multiple frequencies. | RabbitMQ | RabbitMQ is for task queues, not data streaming. |
| Pathway | Stream pipeline health metrics | Python-native, pip-installable, no JVM | Flink | Flink requires JVM setup (2-3 weeks to configure). |

LLM and AI

| Tool | Purpose | Why This Tool | Alternative | Why Not |
| --- | --- | --- | --- | --- |
| DSPy | Program LLM extraction pipelines | Structured I/O, auto prompt optimization | LangChain | LangChain is verbose, no auto-optimization. |
| Groq (Llama 3.3) | Bulk LLM tasks | Free tier, extremely fast inference | OpenAI GPT-4o | GPT-4o costs $2.50-10/M tokens. Groq is free. |
| Claude | Reasoning tasks (judging, chatbot) | Best reasoning for nuanced judgments | GPT-4o | Claude produces more detailed justifications. |
| MCP Server | Expose tools for any LLM client | Open standard, works with any LLM | Custom wrappers | Custom wrappers are one-off and framework-locked. |

Search and Knowledge

| Tool | Purpose | Why This Tool | Alternative | Why Not |
| --- | --- | --- | --- | --- |
| Neo4j | Knowledge graph for product relationships | Purpose-built for graph traversals | PostgreSQL JOINs | Multi-hop traversals slow and complex in SQL. |
| OpenSearch | Hybrid keyword + semantic search | BM25 and vector search in one service | Pinecone | Pinecone is vector-only (no BM25). |
| ChromaDB | RAG chatbot vector storage | Python-native, zero-config, lightweight | Weaviate | Weaviate requires server setup. |

Data Quality and Observability

| Tool | Purpose | Why This Tool | Alternative | Why Not |
| --- | --- | --- | --- | --- |
| Great Expectations | Data validation rules as code | Declarative rules that halt pipeline on violation | Soda Core | Soda uses YAML (less flexible). |
| Isolation Forest | Anomaly detection on pipeline metrics | Simple, effective, fast. In scikit-learn. | RPCA | RPCA is more complex, better for seasonal patterns. |

Novel Libraries (10 tools new to this team)

| Library | What It Brings | License |
| --- | --- | --- |
| DSPy | Programmatic LLM pipelines with auto prompt optimization | MIT |
| Great Expectations | Declarative data quality validation rules as code | Apache 2.0 |
| Neo4j | Graph database for product-category-brand relationships | GPLv3 |
| DeepEval | LLM output evaluation with 14+ built-in metrics | Apache 2.0 |
| ArkSim | Synthetic user simulation for stress-testing | Apache 2.0 |
| MLflow | ML experiment tracking with model registry | Apache 2.0 |
| ChromaDB | Lightweight vector database for RAG retrieval | Apache 2.0 |
| rapidfuzz | High-performance fuzzy string matching | MIT |
| mlxtend | Association rule mining (Apriori algorithm) | BSD-3 |
| Pathway | Real-time streaming for pipeline telemetry | BSL 1.1 |

## 5.4 System Architecture

The platform is organized into four layers, each building on the previous one. The observability layer wraps around the entire pipeline rather than sitting at the end.

Layer 1: Data Ingestion. Six data sources feed in through two paths. Batch sources (USDA monthly, Open Food Facts full dump daily) are scheduled via Airflow DAGs, processed by Spark, and stored in S3 and Snowflake. Continuous sources (Open Food Facts deltas, Open Prices, FDA recalls, pipeline events) flow through Kafka topics.

Layer 2: Intelligence Pipeline. DSPy (Groq) extracts structured attributes constrained to the product taxonomy. Entity resolution (rapidfuzz + ML classifier) matches products across 4 sources. Neo4j stores the knowledge graph. Great Expectations validates every load. Data quality scores computed per product.

Layer 3: Observability Layer. Wraps around the entire pipeline. Monitors ingestion health, content quality, and search quality. Isolation Forest detects anomalies. DSPy generates root-cause diagnoses. Alerts ranked by severity. Pathway streams telemetry continuously.

Layer 4: User-Facing Intelligence. FastAPI REST endpoints. MCP Server wraps 7 tools. RAG Chatbot (Streamlit + ChromaDB + Claude) answers questions with cited evidence. Dashboard shows all metrics.

## 5.5 LLM Integration Strategy

The platform uses large language models in five distinct ways:

1. DSPy Attribute Extraction (Groq). Extracts structured attributes from messy product descriptions. Taxonomy provided via RAG context constrains outputs to less than 1% hallucination. BootstrapFewShot/MIPRO optimize prompts automatically. Runs on 50K-100K product subset.

2. DSPy Root-Cause Diagnosis (Groq). When Isolation Forest detects an anomaly, DSPy generates a plain-English explanation. Cross-checked against actual logs to catch hallucination.

3. LLM-as-Judge AutoEval (Claude). Evaluates search relevance at scale with 4-level grading. Calibrated on ESCI (>80% agreement target). Follows the DoorDash AutoEval and Faire patterns.

4. RAG Chatbot with MCP Tools (Claude). Answers natural-language questions by retrieving context from ChromaDB and calling MCP tools for live data. Cites specific evidence.

5. Affinity Profile Generation (Groq, stretch). Generates human-readable user profiles bridging product categories from Instacart co-purchase patterns.

## 5.6 Guardrails and Human-in-the-Loop

Input moderation. Pydantic schema enforcement on all DSPy outputs. Input sanitization for search and chatbot. Great Expectations validation halts pipeline on failure.

Output validation. Root-cause diagnoses cross-checked against actual logs. Taxonomy constraints on extraction. Score bounds enforcement (0-100). RAG answers must cite evidence. Low-confidence AutoEval results routed to manual review.

Human approval gates. Entity resolution below 70% confidence goes to human review (active learning). Critical anomalies require acknowledgment. Search eval disagreements flagged for calibration. New taxonomy categories require human approval.

## 5.7 Evaluations and Testing

| Category | What We Measure | Target |
| --- | --- | --- |
| Search quality | NDCG@10 (ranking order of results) | > 0.60 |
| Search quality | MRR (how quickly first relevant result appears) | > 0.70 |
| Entity resolution | F1 score (precision and recall balance) | > 0.85 |
| LLM reliability | Agreement between LLM judge and human labels | > 80% |
| Anomaly detection | Precision (flagged anomalies that are real) | > 0.80 |
| Pipeline speed | Products processed per hour via Spark | > 100K/hour |
| Alert speed | Anomaly detected to alert delivered | < 5 minutes |
| LLM cost | Daily spend on Groq + Claude | < $11/day dev |
| Extraction quality | DSPy accuracy vs manual review | > 90% |
| Token efficiency | Tokens per product after DSPy optimization | Decrease 20% |

## 5.8 Proof of Concept

We have a working demo running locally on approximately 100 products. The POC code is saved in the GitHub repository under the POC directory.

Preliminary EDA Results

| Source | Finding |
| --- | --- |
| Open Food Facts | 210 columns parsed. Completeness ranges 36-75% across key fields. DQ scores 40-70. |
| USDA | 100% field coverage on 6 tested fields. DQ scores 95-100. |
| Entity Resolution | 20/20 test product names matched across USDA and Instacart. |
| Instacart | 91% of baskets span 2+ departments. Avg 10.1 items across 4.7 departments. |

Working Experiments

- DSPy + Groq extracting attributes from messy Open Food Facts descriptions with retry logic

- RRF fusion combining BM25 keyword search and embedding-based semantic search

- Data quality scoring showing 40-70% (Open Food Facts) vs 95-100% (USDA) contrast

- Fuzzy matching via rapidfuzz: "Cheerios" matched to "Cheerios Cereal" at 89% similarity

- 4-tab Streamlit app with DQ radar charts, entity resolution pairs, search results, association rules

# 6. Project Plan and Timeline

## 6.1 Milestones

| Phase | Milestone | Description |
| --- | --- | --- |
| M1 | Data ingestion | All 6 sources in S3. Kafka producers for 4 continuous sources. |
| M2 | Big data pipeline | Spark processing 4M+ products. Airflow DAGs. Great Expectations. |
| M3 | LLM integration | DSPy extraction on 50K-100K products. Taxonomy built. Guardrails active. |
| M4 | Entity resolution + KG | rapidfuzz + ML classifier. Neo4j populated. MLflow tracking. |
| M5 | Search + evaluation | OpenSearch hybrid search. Domain eval set. AutoEval. NDCG baseline. |
| M6 | Observability | Isolation Forest. Pathway streaming. Root-cause diagnosis. Alert ranking. |
| M7 | MCP + Chatbot + Dashboard | 7 MCP tools. RAG chatbot. Streamlit dashboard. |
| M8 | CI/CD + Polish | GitHub Actions. Docker deployment. Documentation. Demo video. |

## 6.2 Timeline (3 weeks: April 1-21, 2026)

| Week | Dates | Key Deliverables |
| --- | --- | --- |
| Week 1 | Apr 1-7 | AWS setup. Data in S3 + Snowflake. Spark ingestion. Kafka streaming. Airflow DAGs. Great Expectations. DQ scores computed. DSPy on first 5K products. Taxonomy + Neo4j initial load. |
| Week 2 | Apr 8-14 | DSPy scaled to 50K-100K. Entity resolution trained (MLflow). OpenSearch configured. Domain eval set built. AutoEval scoring. NDCG/MRR baseline. Isolation Forest. Pathway streaming. Root-cause diagnosis. |
| Week 3 | Apr 15-21 | MCP server (7 tools). RAG chatbot. Streamlit dashboard complete. GitHub Actions CI/CD. Docker deployment. Documentation. Demo video. Stretch: cross-category recommendations. |

# 7. Team Roles and Responsibilities

| Member | Role | Core Responsibilities |
| --- | --- | --- |
| Bhavya Likhitha Bukka | Project Lead, Pipeline + Enrichment | Spark ingestion, Airflow DAGs, Kafka, DSPy extraction, entity resolution, Neo4j, taxonomy, architecture decisions |
| Deepika Vaddadi | Data Quality + Observability + Cloud | AWS setup, Great Expectations, DQ scoring, Isolation Forest, Pathway streaming, DSPy root-cause, MLflow |
| Aqeel Ryan | Search + LLM Apps + Frontend | OpenSearch hybrid search, AutoEval (Claude), MCP server, RAG chatbot, Streamlit dashboard, CI/CD, Docker |

Each member owns one major vertical. All verticals are roughly equal in complexity. Bhavya serves as project lead for architecture decisions and cross-team coordination. All members share documentation, testing, code review, and demo preparation.

# 8. Risks and Mitigation

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Groq free tier rate limits | High | Medium | Batch 10-20 products/call. Cache 24hr TTL. Fall back to paid tier ($0.59/M tokens). |
| Open Food Facts too messy | Medium | High | Great Expectations catches bad data. DQ scoring handles variance. Skip unparseable products. |
| OpenSearch setup takes too long | Medium | Medium | Budget 2-3 days. Fall back to rank-bm25 + sentence-transformers if needed. |
| LLM judge agreement below 80% | Medium | High | Iterate prompts. Add few-shot examples from ESCI. Report limitation if below 70%. |
| EC2 memory conflicts | Medium | Medium | Use t3.xlarge (16 GB). Docker containers with memory limits. Pathway is lightweight. |
| Entity resolution false positives | Low | High | Conservative threshold (70%). Route uncertain pairs to human review. Active learning. |
| DSPy hallucination | Low | Medium | Taxonomy constraint via RAG (<1%). Pydantic validation. Log all non-taxonomy outputs. |

# 9. Expected Outcomes and Metrics

## 9.1 KPIs

| Category | Metric | Target | Measurement Method |
| --- | --- | --- | --- |
| Accuracy | Entity resolution F1 | > 0.85 | MLflow precision/recall per threshold |
| Accuracy | DSPy extraction correctness | > 90% | Manual review of 200 products |
| Accuracy | LLM judge agreement | > 80% | Cohen's Kappa on ESCI calibration |
| Search quality | NDCG@10 | > 0.60 | Domain eval set tracked in MLflow |
| Anomaly detection | Precision | > 0.80 | Synthetic anomalies with ground truth |
| Runtime | Alert delivery latency | < 5 min | Pathway to alert timestamp delta |
| Throughput | Spark processing | > 100K/hour | Airflow task duration logs |
| Coverage | DQ score coverage | 100% | Count of scored products in Snowflake |
| Cost | Daily LLM spend | < $11/day dev | Per-component cost logs |
| Cost | Monthly AWS | < $125/month | AWS billing dashboard |
| Reliability | Pipeline success rate | > 95% | Airflow task success metric |
| Token efficiency | Tokens per product | Decrease 20% | MLflow before/after DSPy optimization |

## 9.2 Scalability

The platform is designed to scale beyond this demonstration. The Streamlit dashboard queries Snowflake for analytical aggregations rather than loading raw data into memory, so it handles growing data volumes without slowdown. The MCP server is stateless and can be horizontally scaled behind a load balancer. Kafka handles increasing event volume by adding partitions. Spark processes larger catalogs by adding worker nodes to the cluster. The architecture supports growth from 4 million products to tens of millions without redesign.

# 10. Token and Cost Report

| Component | Provider | Est. Calls/Day | Est. Tokens/Day | Est. Cost/Day |
| --- | --- | --- | --- | --- |
| DSPy extraction | Groq (free) | ~5,000 | ~3M | $0 |
| Anomaly explanations | Groq (free) | ~50-100 | ~75K | $0 |
| AutoEval judging | Claude | ~2,000-5,000 | ~4M | ~$3-8 |
| Affinity profiles | Groq (free) | ~100-500 | ~300K | $0 |
| RAG Chatbot | Claude | ~100-500 | ~700K | ~$1-3 |

Estimated total: $4-11/day during development, ~$2-5/day in steady state.

Prompt optimization: DSPy BootstrapFewShot/MIPRO find shorter effective prompts. Batch 10-20 products per call. Model tiering: Groq (free) for bulk, Claude only for reasoning.

Caching: Embeddings computed once, cached in S3 + OpenSearch. DSPy results cached 24hr TTL. Daily budget caps with auto-pause.

AWS Infrastructure Cost

| Service | Estimated Monthly |
| --- | --- |
| EC2 (t3.large or t3.xlarge) | ~$60-120 |
| S3 (10 GB) | ~$0.25 |
| Data transfer | ~$5 |
| Total AWS | ~$65-125/month |

# 11. Conclusion

This project builds a complete marketplace product intelligence and data quality observability platform. Starting from messy, fragmented multi-source catalog data, it produces an enriched knowledge graph, quality-scored products, hybrid search with automated evaluation, and near-real-time pipeline monitoring with LLM-powered root-cause diagnosis.

The platform is inspired by production systems at DoorDash, Airbnb, Uber, Netflix, Walmart, Instacart, Faire, Pinterest, Spotify, Google, and Amazon. No single company builds all of these capabilities. We combined catalog intelligence, data quality observability, and automated search evaluation into one connected system where each layer feeds the others.

Every technique we build applies to any product catalog at any marketplace. We chose grocery products as the domain because of data availability. The engineering is universal. The platform fills 12+ skill gaps not covered by existing projects and directly maps to roles at the companies we are targeting.

# 12. References

## Engineering Blog Posts (20 articles)

- DoorDash: How DoorDash Leverages LLMs for Better Search Retrieval (2024)

- DoorDash: AutoEval: LLMs to Evaluate Search Result Pages (2025)

- DoorDash: Things Not Strings: Understanding Search Intent (2020)

- DoorDash: LLM-Powered Entity Profiles (2025)

- DoorDash: Mind the Gap: LLMs for Multi-Vertical Recommendations (2025)

- DoorDash: Human-in-the-Loop for Menu Item Tagging (2020)

- DoorDash: Five Big Areas for Using Generative AI (2023)

- Airbnb: Wisdom of Unstructured Data: LAEP Attribute Extraction (2023)

- Airbnb: Data Quality Score: The Next Chapter (2024)

- Airbnb: Data Quality at Airbnb: Midas Certification (2021)

- Airbnb: Building Airbnb Categories with ML and Human-in-the-Loop (2023)

- Uber: INCA: From Restaurants to Retail (2025)

- Uber: Monitoring Data Quality at Scale (2017)

- Netflix: Anomaly Detection for Global Scale (RPCA and DBSCAN)

- Instacart: Optimizing Search Relevance Using Hybrid Retrieval (2024)

- Walmart: Exploring an Entity Resolution Framework (2023)

- Faire: Fine-tuning Llama3 to Measure Semantic Relevance in Search (2024)

- Pinterest: Multi-task Learning for Utility-based Ranking (2020)

- Spotify: How We Generated Millions of Content Annotations (2024)

- Google: Data Validation for Machine Learning (2019)

- Amazon: Automating Large-Scale Data Quality Verification (2018)

## Datasets

- Open Food Facts: https://world.openfoodfacts.org/data (ODbL v1.0)

- USDA FoodData Central: https://fdc.nal.usda.gov/download-datasets/ (Public domain)

- openFDA Food Enforcement: https://open.fda.gov/apis/food/enforcement/ (Public domain)

- Open Prices: https://prices.openfoodfacts.org/ (ODbL)

- Amazon ESCI: https://huggingface.co/datasets/tasksource/esci (Apache 2.0)

- Instacart: https://www.kaggle.com/datasets/yasserh/instacart-online-grocery-basket-analysis-dataset (Non-commercial)

## Libraries and Tools (15)

DSPy, Great Expectations, Neo4j, DeepEval, ArkSim, MLflow, ChromaDB, rapidfuzz, mlxtend, Pathway, Apache Kafka, Apache Spark, Apache Airflow, FastAPI, Streamlit